## Applying Roles

Throughout the development of the SNHU Travel project, each role of the agile team contributed to the success of the project. The product owner created the product backlog, ensuring that the high-value user stories such as Customized Destination List and Vacation Filter where prioritized first. The developer transformed the acceptance criteria from the user stories into working features. The developer, for example, implemented the price-range filtering mechanism, which allows the user to filter vacation destinations by price range. The tester ensured that each user story met its acceptance criteria before being marked complete. One such acceptance criteria included verifying destination attributes (name, description, picture, link), confirming correct sorting behavior, and ensuring that “No destinations match search criteria” appeared when appropriate. As the scrum master, I facilitated daily scrum meetings, ensuring that the meeting did not run over the 15-minute meeting limit. I also ensured that each member of the team got a chance to speak at each meeting and discuss their progress on the project.

## Completing User Stories

The Scrum-Agile approach enabled the team to complete user stories through iterative development. Each sprint produced a working increment that moved the project closer to its final state. The first user story (Customized Destination List), for example, was completed by first implementing the filtering functionality. In a later sprint, the team enhanced the feature to include all required destination details, such as a one-sentence description and a link to the travel package. Through iterative development, the team was able to work on and test each piece of this feature. The third user story (Filter by Price) followed a similar pattern. The initial implementation allowed users to manually enter a price range. After reviewing test results, the team added slider synchronization and consistent currency formatting. Agile’s iterative approach ensured that the feature was both functional and user-friendly.

## Handling Interruptions

The Scrum-Agile approach was helpful to the completion of the SNHU travel project because it enabled the team to easily reorganize the project’s priorities when the project changed focus. The project started as a platform for users to book niche travel destinations. In a later sprint, the project changed focus to be more about health / wellness destinations. Because the team was using the agile approach, the product owner was easily able to reorder the product backlog to reflect the project’s new focus. This allowed the team to immediately begin working with this new change of direction without restarting progress or causing delay.

## Communication

Agile has many ways for teams to effectively communicate, not least of which includes daily scrum meetings. These meetings provided a structured forum for identifying progress and impediments. The following is an example of effective communication from one of the scrum meetings: “Yesterday I completed the checkbox filtering logic for vacation types, and Today I will work on linking the price slider to the manual input fields.” Communication such as this allows team members to know what each other is working on and where they are getting stuck. This allows the team to help each other out and avoid “stepping on each other’s toes.” Another example of effective communication is when one of the developers wrote an email to the product owner and tester asking for clarification on the acceptance criteria. Asking for clarification is a simple but effective way for the team to receive guidance and set expectations.

## Organizational Tools

The product backlog served as the central planning tool, ensuring that work was prioritized based on business value. User stories such as filtering by preference, vacation type, and price were clearly defined and sized, making sprint planning efficient. The test cases provided structure for validating user stories. For example, the test case for user story #2 included steps for selecting vacation types, using the “Select All” option, and verifying that results were sorted by rating. This ensured consistency and quality across increments. The scrum events also played an important organizational role:

- Sprint planning ensured the team committed only to achievable work.

- Daily standups kept the team aligned and focused.

- Sprint reviews allowed stakeholders to provide feedback.

- Sprint retrospectives helped the team identify improvements for future sprints.

## Evaluating the Agile Process

### Pros of the Scrum-Agile Approach

- Flexibility: The team was able to adapt to changing requirements.

- Continuous Feedback: Regular reviews allowed stakeholders to shape the product incrementally.

- Improved Quality: Frequent testing ensured that features met acceptance criteria.

- Transparency: Daily standups kept the team aligned.

- Incremental Delivery: Working software was produced at the end of each sprint.

### Cons of the Scrum-Agile Approach

- Ambiguous Requirements: Early uncertainty caused delays until clarified.

- Time Constraints: The five-week deadline limited the number of sprints.

- Role Overlap: With a small team, individuals sometimes had to perform multiple roles.

The Scrum-Agile approach was well-suited for the SNHU Travel project. The project involved evolving requirements, user-focused features, and the need for rapid iteration. Each of these are areas where Agile excels. This is why the Scrum-Agile approach was the most effective methodology for this project.